## Slide 1: EVA-Project M2O evaluation
Sprint 1(O periodo) (fecha ini –fecha fin)

## Slide 2: Sprint I Scope
Analyze EVA project
  Evaluation Services
  Templates Services
  EVA ui-app
  Evaluation flow
Implement CRUD 360 evaluations (M2O)
  Title only
Setup Continuous Integration concept
  Using Docker and GitLab

## Slide 3: What is a 360 evaluation (M2O)?
Evaluation method & tool provides the opportunity to receive performance feedback.
Evaluated by multiple people, many opinions
Ubiquitous language: 360 evaluation -> M20 evaluation

## Slide 4: One to Many evaluations and Many to One evaluations
M2O Characteristics:
Single Choice answers
There are no wrong answers - soft skills
Can be taken by many people at the same time

## Slide 5: 360 EVALUATION REPORT

## Slide 6: Domain Driven Design (DDD) EVA - Project

## Slide 7: DDD M2O Evaluation
v0
v1

## Slide 8: Use Case Diagram

## Slide 9: SPRINT I

## Slide 10: DEFINITION OF READY
Defined
Sized
Description
DEFINITION OF DONE
Code Review by co-worker
Accomplish the acceptance criteria
Unit Testing (TDD)

## Slide 11: Main User Stories
As a developer I should be able to create a RAML specification.
As a developer I should be able to start the EVA platform on my local environment
As a devop user I should have CI/CD for the project
As a user I should be able to create/read/list/update/delete a M2O evaluation title only

## Slide 12: Burndown Chart
Migration of the framework of the evaluation service
Change the version of the IDE (VS2017 -> VS 2019)
Problems with the virtual machine
Adequation to the development standards
Angular & Docker deep learning
Story Points:
Feature: 22
Chore: 51
Total: 73
User Stories: 20
Velocity: 8,1 points per day.

## Slide 13: SOFEA (Service Oriented Front End Architecture)

## Slide 14: Architecture

## Slide 15: Continuous Integration
.gitlab-ci.yml
EvaUiApp.Dockerfile

## Slide 16: DEMO

## Slide 17: Thank you!

## Slide 18: Questions
Will the results be shown on the screen or should they be printed on a .PDF file?
Will the results be available during the evaluation time, or only at the end?
Who can see the report, publisher and the evaluated or only publisher?
The process of the results analysis will be on demand or automatic?

## Slide 19: Burndown Chart
User stories:
As a developer I should be able to create a RAML specification.
As a developer I should be able to start the EVA platform on my local environment
As a devop user I should have CI/CD for the project
As a user I should be able to create/read/list/update/delete a 360 evaluation

## Slide 20: Architecture

## Slide 21: Retrospective
Migration of the framework of the evaluation service
Problems with the virtual machine
Change the version of the IDE (VS2017 -> VS 2019)
Adequation to the development standards
Angular & Docker deep learning